Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting template**

**2020**

**[Eng. Esraa Salem and Eng. Mahmoud Hadad]**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20170058 | Alaa Farouk | [Alaafar19@gmail.com](mailto:Alaafar19@gmail.com) |  |
| 20170207 | Maria Emil | [Mariaemil55@gmail.com](mailto:Mariaemil55@gmail.com) |  |
| 20170311 | Nardine Nabil | [Nardine1nabil@gmail.com](mailto:Nardine1nabil@gmail.com) |  |

Contents

Table of progress……………………………………………………………………………………………………………………………………….2

[Current Trello workspace…………………………………………………………………………………………………………………………..3](#_Toc36741821)

# Table of progress:

|  |  |  |  |
| --- | --- | --- | --- |
| **Day** | **Done requirements** | **What will be done today** | **Current obstacles** |
| Day 1 | All team: read the project and distribute tasks on each one | All team: Make the initial class diagram for the whole project | None |
| Day 2 | Finished the initially class diagram for the whole project | Alaa & Nardine: Each take 4 use cases and make sequence diagram for them  Maria: Take the remaining 2 use cases and update the class diagram | Some problems when making the sequence diagrams as we are trying to simulate the reality |
| Day 3 | Finished sequence diagrams and updated the class diagram | All team: watched videos on web services using different languages and decided to work with spring boot and started coding | Didn’t fully understand why should we make this when making a web service |
| Day 4 | Started working with spring boot | Finishing the first web service required in this sprint | Many errors in web service project that we don’t understand |
| Day 5 | Finished the first web service (Register) | Started working in the 2nd web service | Errors when trying to connect to the database (too many connections) and cannot connect it with the server |

# Current Trello workspace



