Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting template**

**2020**

**[Eng. Esraa Salem]**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20170058 | Alaa Farouk | [Alaafar19@gmail.com](mailto:Alaafar19@gmail.com) |  |
| 20170207 | Maria Emil | [Mariaemil55@gmail.com](mailto:Mariaemil55@gmail.com) |  |
| 20170311 | Nardine Nabil | [Nardine1nabil@gmail.com](mailto:Nardine1nabil@gmail.com) |  |

Contents



Table of progress……………………………………………………………………………………………………………………………………….2

[Current Trello workspace…………………………………………………………………………………………………………………………..3](#_Toc36741821)

# Table of progress:

|  |  |  |  |
| --- | --- | --- | --- |
| **Day** | **Done requirements** | **What will be done today** | **Current obstacles** |
| Day 1 | All team: read the project and distribute tasks on each one | All team: Modified the class diagram | None |
| Day 2 | Finished class diagram for the this sprint | Alaa :modified sequence diagram for signup  Maria: modified sequence diagram for get all users  Nardine:modified sequence for login | Some problems when making the sequence diagrams as we are trying to simulate the reality |
| Day 3 | Finished sequence diagrams and updated the class diagram | All team: watched videos on proxy for spring boot | Didn’t fully understand why should we make this when making proxy!! |
| Day 4 | Started working with login proxy | Finishing proxy | Many errors in web service project that we don’t understand |
| Day 5 | Finished proxy | Started working docker | Didn’t fully understand why should we make this when making docker!! |
| Day 6 | Finished docker. |  |  |

# Current Trello workspace

****